# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 10 Feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS60231 |
| Project Name | ToyCraft Tales: Tableau's Vision into Toy Manufacturer Data |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a user, I want to collect toy manufacturer data from MySQL | 2 | High | Kavya |
| Sprint-1 |  | USN-2 | As a user, I want to load data into Tableau for analysis | 1 | High | Saranya |
| Sprint-2 | Data Preprocessing | USN-3 | As a user, I want to clean and handle missing values in the dataset | 3 | Medium | Monika |
| Sprint-2 |  | USN-4 | As a user, I want to group Index values using binning technique | 2 | Medium | Keerthi |
| Sprint-1 | Dashboard Design | USN-5 | As a user, I want to create charts like pie, bar, map, and line using Tableau | 5 | High | Keerthi |
| Sprint-1 |  | USN-6 | As a user, I want to create an interactive dashboard combining multiple charts | 3 | High | Monika |
| Sprint-2 | Story Design | USN-7 | As a user, I want to build a Tableau story that walks through key insights | 3 | Medium | Saranya |
| Sprint-2 | Deployment | USN-8 | As a user, I want to export dashboards & charts as a report in Word/PDF format | 5 | High | Kavya |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 15 June 2025 | 20 June 2025 | 11 | 20 June 2025 |
| Sprint-2 | 13 | 6 Days | 22 June 2025 | 27 June 2025 | 13 | 27 June 2025 |

Velocity:

- Total Story Points = 24

- Number of Sprints = 2

- Velocity = 24 / 2 = 12 Story Points per Sprint

- Velocity per Day = 12 / 6 = 2 Story Points/Day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.